SIH26162

Thermal Event Intelligence Platform

Implementation Recipe Book

A practical build guide for near-real-time thermal anomaly collection, geospatial fusion, AI classification, and a GIS intelligence dashboard.

Purpose Build a demonstrable, explainable system that turns thermal detections into analyst-ready intelligence. Use automation for repeatable collection and processing; keep a controlled manual path for data gaps, review, and corrections.

| Document role | Use it for |
| --- | --- |
| Build lead | Follow the implementation order and acceptance checks. |
| Data/GIS team | Configure sources, data contracts, spatial layers, and provenance. |
| ML team | Prepare labels, train models, evaluate results, and register releases. |
| UI/API team | Expose the results as maps, filters, event details, analytics, and alerts. |
| Analyst/reviewer | Validate uncertain events and record manual overrides. |

# How to Use This Guide

This guide is deliberately procedural. Each recipe says what to build, who owns it, why it exists, how it works, what to store, and what to do if the automated path is unavailable.

| Marker | Meaning | Required behavior |
| --- | --- | --- |
| AUTOMATED | A scheduler, worker, API, or model performs the task. | Log every run and make it retry-safe. |
| MANUAL | A human collects, verifies, approves, or changes data. | Use a form/checklist and preserve the reason. |
| OVERRIDE | A human correction takes precedence over an automated output. | Never erase the original output; version the decision. |
| CHECK | An acceptance or quality gate. | Do not promote data/model/deployment until it passes. |

# Final Recommended Architecture

Use a modular, event-driven pipeline. NASA FIRMS is the trigger. OSM, Bhuvan/ISRO, government GIS, and imagery are evidence sources. PostgreSQL + PostGIS is the operational source of truth. Object storage holds raw files and imagery. A backend serves a web GIS dashboard.

STAGE 1: ACQUIRE + FUSE FIRMS poller ----> event queue ----> enrichment workers ----> PostGIS ¦ ¦ ¦ ¦ ¦ ¦ +---------+---------+ ¦ ¦ ¦ ¦ OSM ¦ Bhuvan ¦ Govt GIS ¦ ¦ ¦ ¦ +---------+---------+ ¦ ¦ ¦ ¦ ¦ +------ raw archive +-----------------+------ provenance -+ STAGE 2: ANALYZE historical snapshots --> feature pipeline --> model registry --> inference ¦ ¦ +--> explanation + persistence STAGE 3: DELIVER PostGIS + predictions --> API --> GIS dashboard / filters / alerts / analyst review

Architecture decision IILB/NCoG is a national reference and validation layer, not a hard real-time API dependency. Prefer official downloadable data and state GIS services where programmatic access exists; maintain a dated local snapshot and a manual import route.

## Responsibilities and Build Boundaries

| Component | Primary owner | What they deliver |
| --- | --- | --- |
| Platform/DevOps | Platform engineer | Secrets, databases, queues, storage, deployment, monitoring. |
| Stage 1 | Data/GIS engineer | Collectors, adapters, normalization, raw archive, spatial enrichment. |
| Stage 2 | Data scientist + GIS engineer | Labels, reproducible features, trained model, evaluation and explanation. |
| Stage 3 | Backend + frontend engineer | Secure APIs, map/dashboard, alerting and reviewer workflow. |
| Operations | Analyst/data steward | Layer imports, review queues, override decisions, source health sign-off. |

# Implementation Order: The Build Sequence

Create the shared foundation: repository, configuration, PostgreSQL + PostGIS, object storage, task queue, and environment separation.

Implement FIRMS ingestion first; store raw payloads and deduplicate events before adding any enrichment.

Load baseline contextual layers (OSM, Bhuvan/ISRO, government GIS snapshots) and prove spatial queries in PostGIS.

Add source adapters, scheduler, retry policy, caching, provenance, and manual-import/override tools.

Build historical feature snapshots, labeling workflow, persistence analytics, then baseline ML model and evaluation.

Expose stable backend APIs and build the map, event detail, filters, analytics, review, and alerting screens.

Harden with automated tests, runbooks, monitoring, backups, and a demo dataset.

Pilot recommendation For a hackathon-quality first release, choose 1-3 target states and one urban/industrial corridor per state. Add more state adapters only after the common schema, import procedure, and source-health checks are stable.

# Stage 1 - Near-Real-Time Acquisition and Fusion

Goal: convert every new thermal detection into a normalized, enriched event with traceable evidence. Keep raw data unchanged so future logic can be re-run without re-downloading.

## Recipe 1.1 - Prepare Secrets, Configuration, and Renewal

| Action | Why / how | Automation or manual |
| --- | --- | --- |
| Create one secret per provider: FIRMS MAP_KEY, imagery provider credentials, SMTP/webhook credentials, and any licensed GIS tokens. | Secrets are injected at runtime from a secret manager or protected environment variables. Never return them through the API or commit them. | AUTOMATED runtime injection; MANUAL initial entry. |
| Create a source registry. | A `data_sources` record stores endpoint, auth type, owner, cadence, cache TTL, license, permitted usage, and last verified date. | MANUAL approval; AUTOMATED health update. |
| Set expiry reminders. | Store `expires_at`, renewal owner, and 30/14/7-day notification thresholds. A daily job creates an internal alert before a key fails. | AUTOMATED reminder; MANUAL renewal. |
| Test each credential independently. | Run a minimal authenticated request and save status only, never secret values. | AUTOMATED CI/smoke check. |

### Required configuration keys

APP_ENV=dev¦staging¦prod DATABASE_URL=postgresql://... FIRMS_MAP_KEY=*** OBJECT_STORE_BUCKET=sih26162-raw OVERPASS_URL=https://overpass-api... QUEUE_URL=redis://... or broker URL IMAGERY_PROVIDER=<chosen provider> ALERT_WEBHOOK_URL=*** MODEL_REGISTRY_URI=<storage URI> DEFAULT_TIMEZONE=Asia/Kolkata SOURCE_HEALTH_TIMEOUT_SECONDS=20 RETRY_MAX_ATTEMPTS=5

CHECK A deployment must fail safely if required secrets are absent. The error message names the missing key but never includes its value.

## Recipe 1.2 - Build the FIRMS Collector First

FIRMS is the event trigger. Poll the selected FIRMS area/product endpoint at a configured cadence (start with 15-30 minutes; tune after observing availability and quota). Limit the geographic request to India or your pilot region to reduce cost and duplicate work.

| Step | Implement | Why / expected output |
| --- | --- | --- |
| 1 | Create `FirmsCollector.fetch(window, region)` that builds a bounded request using the server-side MAP_KEY. | One isolated adapter makes endpoint/product changes local. |
| 2 | Save response bytes plus request metadata to object storage before parsing. | Raw retention makes ingestion auditable and replayable. |
| 3 | Parse source fields into `raw_firms_records`; preserve source row and source filename/hash. | Never lose unmodeled fields that may be needed later. |
| 4 | Normalize to WGS84 point geometry and UTC acquisition time. | All spatial/time joins require a consistent CRS and clock. |
| 5 | Compute deterministic `source_event_key` (satellite + acquisition datetime + rounded coordinates + source confidence/product). | Provides idempotency across overlapping polling windows. |
| 6 | Upsert `thermal_events`; queue only new or materially changed records for enrichment. | Prevents duplicate enrichment and alert storms. |

### FIRMS acceptance fields

| Group | Keep at minimum |
| --- | --- |
| Identity | source, product, satellite/instrument, source_event_key, raw_record_id |
| Time/position | acquired_at_utc, latitude, longitude, geom (POINT 4326), day/night |
| Signal | brightness/temperature, FRP, confidence, scan, track |
| Lineage | raw_object_uri, raw_sha256, retrieved_at, parser_version, request_id |

### Polling and idempotency policy

every 15-30 min ¦ +--> request [now - overlap, now] (overlap e.g., 2 hours) ¦ ¦ ¦ +--> archive raw --> parse --> upsert on source_event_key ¦ ¦ ¦ new/changed? -- no --> record run only ¦ ¦ ¦ yes +----------------------------------------> queue enrichment job

## Recipe 1.3 - Add Context Sources as Independent Adapters

| Source | Use it for | Implementation recipe | Manual fallback |
| --- | --- | --- | --- |
| OSM / Overpass | Individual facilities, landuse, power/forest/water context. | Query only a buffered event area; cache results by geohash/bounding tile; normalize tags into `reference_features`. | Download a vetted regional OSM extract; run local import; record snapshot date. |
| Bhuvan / ISRO | Land-use/land-cover and official thematic layers where access permits. | Use official downloadable/OGC/API route; store source CRS and metadata; convert to 4326 and common classes. | Import a manually downloaded, license-reviewed raster/vector snapshot. |
| IILB / NCoG | National industrial park/zone reference and validation. | Treat as a scheduled reference snapshot, not a critical live dependency. Prefer official downloads/services. | Curate a review-approved CSV/GeoJSON import with evidence URL and snapshot date. |
| State GIS | Detailed industrial zones, parks, plots, facilities. | Implement one connector per state/service type (FeatureServer, WFS, GeoJSON, download); map to common schema. | Use official export or analyst-drawn feature only after supervisor approval. |
| Satellite imagery | Visual verification; optional ML features. | Request/crop imagery asynchronously; store thumbnail + full URI + acquisition metadata, not a base64 blob in DB. | Link a permissible manual screenshot/scene reference and reviewer note. |

Why adapters matter Each provider changes independently. An adapter owns authentication, request format, parsing, pagination, rate limits, and source-specific mapping. The rest of the pipeline receives the same `IndustrialFeature`/`ReferenceFeature` contract.

## Recipe 1.4 - Normalize to the Common Spatial Contract

Use WGS84 (`EPSG:4326`) for stored exchange geometry. For metre-based buffers/distances, transform within PostGIS to an appropriate projected CRS or use geography types. Keep the original CRS and source geometry in raw storage.

| Entity | Core fields |
| --- | --- |
| IndustrialFeature | source, source_id, feature_type, name, state, district, sector, status, geom, source_date, retrieved_at, license, raw_object_uri |
| ReferenceFeature | source, source_id, feature_class, tags_json, geom, source_date, retrieved_at, confidence_of_geometry |
| ThermalEvent | event_id, source_event_key, acquired_at_utc, geom, satellite, signal fields, ingest_status, raw_object_uri |
| EventEvidence | event_id, evidence_type, source, feature_id, distance_m, inside_flag, attributes_json, computed_at, algorithm_version |
| ManualOverride | target_type, target_id, field_name, old_value, new_value, reason, evidence_uri, actor, approved_by, created_at |

## Recipe 1.5 - Spatial Matching and Fusion

For each new event, create a small work envelope: point, 1 km buffer, and configurable sector buffers (for example 250 m, 1 km, 5 km).

Query preloaded PostGIS layers first. Do not call remote GIS services in the event request path if a refreshed local copy exists.

Compute inside/overlap for polygons and nearest distance for point/line/polygon features; store the actual matched feature ID and the rule version.

Summarize counts and distances into stable event features: inside industrial zone, nearest industrial feature, factory count in 1 km, distance to forest, land-cover class, etc.

Record no-match explicitly. A missing feature is not proof that the feature does not exist; label the result `unknown` where source coverage is incomplete.

FIRMS point ¦ +--> ST_Intersects(event, industrial polygons) --> inside_industrial_zone +--> ST_DWithin(event, factories, 1000m) --> factory_count_1km +--> ST_Distance(event, nearest forest) --> distance_to_forest_m +--> land-cover raster sample --> land_cover_class ¦ +--> EventEvidence rows + versioned feature snapshot

## Recipe 1.6 - Scheduling, Retries, Caching, and Failure Handling

| Control | Default policy | Reason |
| --- | --- | --- |
| Scheduler | FIRMS 15-30 min; source-health daily; reference layer refresh weekly/monthly; historical backfill separate queue. | Avoid mixing fast event flow with slow reference refreshes. |
| Retry | Transient network/429/5xx: exponential backoff with jitter, max 5 attempts. Authentication/4xx schema errors: stop and alert. | Retries must not amplify provider outages. |
| Circuit breaker | Open after repeated failures; probe after cooldown; keep queue items pending. | Protects quotas and avoids noisy failures. |
| Cache | OSM/tile queries keyed by geohash + query version; imagery and reference layer requests keyed by source asset ID; TTL from source registry. | Controls latency and public-service load. |
| Dead-letter queue | Jobs that exhaust retries carry input, error class, timestamps, and replay action. | Makes recovery explicit, not silent. |
| Run ledger | Every scheduled run records source, request window, count, status, duration, retry count, and raw URI. | Supports operations, audit, and debugging. |

## Manual fallback runbook - Stage 1

| When | Human action | Record |
| --- | --- | --- |
| FIRMS unavailable | Pause alerting or mark delayed; download the next available official file when restored; replay the missed time range with overlap. | Incident ID, gap start/end, replay result. |
| OSM/Overpass rate-limited | Switch to cached/local regional extract; do not repeatedly hit public endpoint. | Snapshot ID and expiry. |
| Government service unavailable | Use last approved snapshot; display `reference date` and `coverage unknown` where relevant. | Source health state and snapshot date. |
| Missing industrial geometry | Analyst submits candidate feature with source link/screenshot; data steward approves before use. | Manual feature version and approval. |
| Wrong classification/context | Create a manual override; retain model output and all original evidence. | Reason, evidence URI, actor, approver. |

# Data Storage and Database Plan

Use PostgreSQL + PostGIS for operational data and spatial queries. Use object storage for immutable raw source files, imagery crops, feature exports, model artifacts, and reproducible training datasets.

Object storage (immutable) PostgreSQL + PostGIS (queryable) raw/firms/YYYY/MM/DD/file.csv -----> ingestion_runs, raw_firms_records raw/gis/source/snapshot.geojson -----> thermal_events, reference_features imagery/event_id/*.tif¦png -----> event_evidence, event_feature_snapshots models/version/* -----> predictions, persistence_clusters training/dataset_version/* -----> labels, manual_overrides, audit_log

## Core schema

| Table | Purpose / critical indexes |
| --- | --- |
| ingestion_runs | One row per collector run. Index `(source, started_at)` and unique request/run ID. |
| raw_firms_records | Parsed source rows. Index `(source_event_key)` and source time. |
| thermal_events | Canonical events. Unique `source_event_key`; GiST index on `geom`; B-tree on `acquired_at_utc`. |
| reference_features | Normalized OSM, Bhuvan, government GIS. GiST `geom`; `(source, source_id)` unique per version. |
| event_evidence | Feature-level spatial results. Index `(event_id, evidence_type)`; include source and algorithm version. |
| event_feature_snapshots | ML-ready values fixed at inference/training time. Index `(event_id, feature_schema_version)`. |
| labels | Human/weak labels with labeler, rubric version, confidence, evidence. |
| model_runs / model_registry | Dataset version, parameters, metrics, artifact URI, approval status. |
| predictions | Class probabilities, final class, explanation JSON, model version, generated_at. |
| persistence_clusters | Spatial-temporal cluster/cell statistics and current status. |
| manual_overrides / audit_log | Append-only human changes and approvals. |

## Retention and provenance rules

Raw payloads are immutable, content-hashed, and retained for the project period; database rows carry the object URI and SHA-256.

Every derived record carries `pipeline_version` or `algorithm_version`, computation timestamp, source IDs, and input snapshot/version IDs.

A manual correction never overwrites evidence. It is a new record with actor, reason, approval, and supporting link.

Feature tables record coverage/unknown status separately from false/no-match; this prevents misleading explanations.

CHECK Given any displayed event, an operator must be able to identify the FIRMS raw file, source snapshot versions, enrichment rule version, model version, prediction time, and any human overrides.

# Stage 2 - Historical Data, ML, and Intelligence

Goal: combine historical thermal observations and contextual evidence into useful classifications, persistence findings, confidence, and explanations. Start with an auditable baseline before adding complex imagery models.

## Recipe 2.1 - Build the Historical Dataset

Backfill FIRMS for the chosen geography and a defined historical period. Use a separate batch pipeline so near-real-time ingestion is not delayed.

Freeze periodic snapshots of OSM, government GIS, and land-cover layers. For historical training, use the closest valid snapshot or flag temporal mismatch.

Run the same normalization and spatial enrichment pipeline used in production. Do not build training features with separate ad-hoc logic.

Write versioned feature snapshots to parquet/CSV in object storage plus a dataset manifest listing source dates, record count, filters, feature schema, and code version.

Split data spatially and temporally: keep later dates and/or held-out regions for validation/test to avoid leakage from repeated detections at one site.

| Dataset split | Recommended rule | Why |
| --- | --- | --- |
| Train | Earlier periods and selected spatial cells. | Learns patterns without seeing future events. |
| Validation | Later dates or separate spatial cells; used for model selection. | Prevents tuning against test data. |
| Test | Final held-out time range and/or region; no parameter decisions after viewing. | Estimates operational performance. |

## Recipe 2.2 - Labeling Strategy

Use a layered label design. Do not claim a label is ground truth when it is a GIS-based inference. Preserve label source, confidence, reviewer, and rubric version.

| Label tier | How it is made | Use |
| --- | --- | --- |
| Gold / reviewed | Analyst inspects imagery, official layers, event history, and documented evidence using a rubric. Second review for high-impact cases. | Evaluation set and high-quality training. |
| Silver / rules | Deterministic rules such as persistent event inside verified industrial zone, or event inside forest layer. | Bootstrap training; never hide its lower certainty. |
| Weak / proxy | External public datasets or broad land-cover labels mapped to events. | Exploration and supplemental features only. |
| Unlabeled | No reliable decision yet. | Review queue or semi-supervised experiments. |

### Minimum reviewer rubric

| Decision | Reviewer must verify | Required evidence |
| --- | --- | --- |
| Industrial thermal source | Inside/near industrial evidence; repeated behavior; imagery/context not inconsistent. | At least two independent evidence sources where possible. |
| Forest/wildland fire | Forest/vegetation context; event pattern; no stronger industrial evidence. | Land-cover/source reference plus imagery or analyst note. |
| Agricultural burning | Agricultural land context; seasonal/field pattern. | Land-cover/source reference plus temporal rationale. |
| Other / unknown | Evidence conflicts or coverage insufficient. | Reason for uncertainty; do not force a label. |

## Recipe 2.3 - Engineer Features

| Feature family | Examples | Notes |
| --- | --- | --- |
| FIRMS signal | brightness, FRP, confidence, scan/track, day/night, satellite/product. | Keep missingness flags; do not silently impute all values. |
| Spatial context | inside industrial zone, nearest factory/park distance, factory count 1 km, distance to forest/agriculture/water. | Store feature and feature-source coverage. |
| Land cover | Bhuvan/official class, built-up/vegetation indicators, optional raster sample. | Normalize source classes into controlled taxonomy. |
| Temporal/persistence | detections 7/30/90 days, active days, first/last seen, recurrence interval. | Calculate from events available before event time only. |
| Imagery | scene date, cloud score, image embedding, NDVI/NDBI or visual-review flag. | Start as evidence/optional features; maintain acquisition gap. |
| Data-quality | source age, coverage known, evidence count, missingness indicators. | Lets model and UI communicate uncertainty. |

## Recipe 2.4 - Detect Persistence Separately from Classification

Persistence is a spatial-temporal analytic, not only a model output. Cluster detections by location and time, then expose the resulting statistics to the model, UI, and alert policy.

events ordered by time ¦ +--> assign to spatial cell / DBSCAN cluster (configured distance) ¦ +--> count detections in 7/30/90 days +--> calculate active days, first/last seen, recurrence gap +--> classify: transient ¦ recurring ¦ persistent ¦ +--> store cluster version + thresholds used

| Status | Example rule (tune with data) | Interpretation |
| --- | --- | --- |
| Transient | 1 detection in last 30 days. | Single event; low persistence evidence. |
| Recurring | 2-4 detections on distinct days in 30 days. | Repeated signal; needs context. |
| Persistent | >=5 detections on >=3 distinct days in 30 days, consistent location. | Strong candidate for a continuing source. |

## Recipe 2.5 - Train, Evaluate, and Register the Model

Begin with a transparent baseline such as regularized logistic regression or tree-based model using tabular features. Compare against simple rules, not only against other models.

Train with a fixed dataset manifest and feature schema. Save code revision, parameters, random seed, class weights, and artifact checksums.

Evaluate per class using precision, recall, F1, confusion matrix, calibration, and performance by region/source-coverage band. For alerts, report precision at the alert threshold.

Review false positives and false negatives with analysts. Add labels/features only when they correct a demonstrated failure mode.

Register a model only if it meets pre-agreed thresholds and passes the explanation/provenance contract. Keep the previous model available for rollback.

| Gate | Pass criterion example |
| --- | --- |
| Data gate | No duplicate event keys; expected feature completeness; dataset manifest complete. |
| Leakage gate | No future evidence used in features; spatial/temporal split verified. |
| Quality gate | Beats baseline on validation and meets minimum class-level recall/precision targets. |
| Calibration gate | Confidence bands match observed accuracy closely enough for analyst use. |
| Operational gate | Inference completes within target time; every prediction includes model/data versions. |

## Recipe 2.6 - Confidence and Explainability

Present confidence as a decision aid, not a claim of certainty. Combine calibrated model probability with evidence completeness and data-quality flags. Keep these components separately in the API response.

| Output | How to produce it |
| --- | --- |
| Class probabilities | Calibrated model output for Industrial / Forest / Agricultural / Other / Unknown (or your final taxonomy). |
| Final class | Highest eligible class after policy rules; if evidence coverage is weak, allow `Unknown` or downgrade confidence. |
| Evidence summary | Top supporting and conflicting evidence: inside official industrial zone, nearest OSM factory distance, persistence count, land cover, imagery date. |
| Feature attribution | Use model-appropriate method (coefficients for linear model; SHAP/permutation for tree model) and store top factors. |
| Confidence band | Map numeric score to High/Medium/Low with a documented, evaluated threshold table. |

Manual override policy Analyst override is allowed for classification, severity, and feature verification. It must include a reason and evidence. Model retraining uses approved override labels only after quality review; a single override does not silently change model logic.

# Stage 3 - Backend API and GIS Dashboard

Goal: let analysts find events, understand why the system classified them, inspect source freshness, correct mistakes, and receive actionable alerts.

## Recipe 3.1 - Backend/API Design

| Endpoint group | Key endpoints | Rules |
| --- | --- | --- |
| Events | GET /events, GET /events/{id}, GET /events/{id}/evidence | Use spatial/time/class/confidence filters; cursor pagination; GeoJSON option. |
| Map | GET /map/events, GET /map/clusters, GET /map/reference-features | Return simplified geometry/tiles at map scale; avoid loading all records. |
| Analytics | GET /analytics/summary, /timeseries, /hotspots | Pre-aggregate common views; support filters. |
| Review | POST /events/{id}/review, POST /overrides, GET /review-queue | Role-based access; append-only audit records and approval state. |
| Alerts | GET /alerts, POST /alerts/{id}/acknowledge | Separate alert lifecycle from event lifecycle. |
| Operations | GET /sources/health, GET /runs, POST /replay (restricted) | Admin-only; never expose secrets or raw credentials. |

### Event detail response contract

event: id, acquisition time, point, signal fields, status prediction: class, probabilities, confidence band, model version persistence: cluster id, 7/30/90-day counts, status evidence: each source, match/distance/inside, source date, coverage state explanation: supporting factors, conflicting factors, missing-data notices provenance: raw file URI/id, pipeline version, processed time review: human label/override history and alert status

## Recipe 3.2 - Build the GIS Dashboard in This Order

Map shell: basemap, event point layer, source/reference overlays, legend, clustering, and visible source freshness indicator.

Filters: date/time, state/district, class, confidence band, persistence, alert state, source coverage, and review status.

Event drawer: signal, classification, confidence, persistence, nearby infrastructure, evidence list, imagery preview, and provenance.

Analytics: event counts over time, class breakdown, hotspot/persistent clusters, source-health status, and alert resolution trend.

Review tools: mark verified/rejected, add label/override, attach source/evidence link, request approval, and show audit history.

MAP + FILTERS EVENT DETAIL DRAWER ┌───────────────────┐ ┌─────────────────────────┐ │ points / clusters│ click event --> │ class + confidence │ │ reference layers │ │ persistence + signal │ │ source freshness │ │ evidence + imagery │ │ time slider │ │ provenance + review │ └───────────────────┘ └─────────────────────────┘

## Recipe 3.3 - Alerting

| Step | Implement | Safeguard |
| --- | --- | --- |
| Define a policy | Example: high-confidence industrial + persistent + data freshness acceptable. | Policy is versioned/configured, not buried in code. |
| Create alert record | Deduplicate by event/cluster and policy version; assign severity and recipient group. | Cooldown avoids repeated alerts for same persistent source. |
| Deliver | Dashboard first; add email/webhook only after successful acknowledgement workflow. | Never send an alert without a link to evidence. |
| Track lifecycle | new -> acknowledged -> investigating -> resolved/false positive. | Do not delete alerts; preserve resolution reason. |

UI truthfulness rule The dashboard must distinguish “no match found” from “source unavailable/coverage unknown,” and must show source snapshot dates. This prevents a clean-looking map from implying coverage that does not exist.

# Deployment and Operations

## Recommended deployment shape

Internet/API sources ¦ Scheduler --> Queue/Broker --> Collectors + Enrichment + Inference workers ¦ ¦ ¦ +--------------------------> Postgres/PostGIS <-------+ ¦ API service + Auth ¦ Web GIS dashboard Object storage: raw files, snapshots, imagery, datasets, models Observability: logs, metrics, source health, error tracking, backups

| Environment | Purpose | Minimum controls |
| --- | --- | --- |
| Development | Local adapters, sample data, schema migrations. | Fake/demo secrets; no production keys. |
| Staging | End-to-end integration and UI acceptance. | Separate database/bucket; limited provider quota; synthetic alerts. |
| Production | Scheduled collection and analyst users. | Secret manager, TLS, backups, least-privilege roles, monitoring, audit retention. |

## Operational checklist

Run database migrations before deploying workers that require the new schema; make migrations backward compatible when rolling out gradually.

Back up Postgres and verify restore periodically; object storage must have versioning/lifecycle retention appropriate to the project.

Use separate worker queues for fast event enrichment, slow imagery, reference refresh, historical backfill, and alert delivery.

Expose source-health and run-lag dashboards: last success, last event time, latency, error rate, queue depth, retry/DLQ count, key expiry horizon.

Keep a controlled `DEMO_MODE` with saved raw snapshots so a live API outage cannot break presentations.

# Testing and Quality Gates

| Layer | Tests to implement | Pass condition |
| --- | --- | --- |
| Collectors | Recorded fixture parsing, auth failure, pagination, duplicate window, rate-limit retry. | Produces same canonical events idempotently. |
| GIS | CRS conversion, distance/containment boundary cases, layer version swap. | Known sample points yield correct matches/distances. |
| Pipeline | Replay a raw FIRMS file through archive -> parse -> enrich -> features. | Same input/version produces deterministic output. |
| ML | Dataset manifest validation, leakage tests, feature null checks, regression metrics. | Registered model meets gates and explains outputs. |
| API | Authorization, filters, pagination, GeoJSON shape, sensitive-field exclusion. | Stable documented contract. |
| UI | Filter/map/event drawer/review workflow; source-unknown display. | Analyst completes test scenario without ambiguity. |
| Resilience | Provider outage, worker crash, database restart, DLQ replay. | No silent data loss; recovery steps documented. |

# Failure Handling Playbooks

| Symptom | Immediate action | Recovery / prevention |
| --- | --- | --- |
| Events stop arriving | Check FIRMS run ledger, source health, credential expiry, queue depth. Mark data lag in UI. | Replay missed window with overlap; validate dedupe; improve alert threshold. |
| Many duplicates | Stop downstream alerting; inspect source key and polling overlap. | Fix idempotency key/index; replay safely. |
| GIS enrichment slow | Serve last processed result; move remote calls out of API path. | Refresh local layer/cache; optimize GiST indexes and query limits. |
| Bad source schema | Quarantine raw file and parser error; do not coerce silently. | Version parser; add fixture; reprocess archived payload. |
| Model regression | Rollback registry pointer to prior approved model. | Open review; compare dataset/feature drift; retrain only with signed-off data. |
| Incorrect analyst override | Supersede with a new correction; never delete audit history. | Clarify rubric/approval rule. |

## Manual Procedures Summary

| Procedure | Owner | Frequency / trigger |
| --- | --- | --- |
| Verify provider credentials and source registry | Data owner | Monthly; and 30/14/7 days before expiry. |
| Import/approve government GIS snapshot | GIS data steward | Per source update or when source health changes. |
| Review uncertain/high-impact classifications | Analyst + approver | Daily queue; before external action. |
| Approve training labels/model promotion | ML lead + domain reviewer | At each dataset/model release. |
| Exercise outage replay and restore | Platform lead | Before release; then quarterly/at milestones. |
| Refresh demo snapshot | Project lead | Before demo day. |

# Definition of Done

Stage 1: A FIRMS event is collected on schedule, raw data is retained, duplicates do not trigger repeated work, enrichment attaches versioned evidence, and outage/replay works.

Stage 2: A versioned dataset and label rubric exist; the baseline model beats a rule baseline on held-out data; persistence is calculated separately; every prediction has confidence and explanation.

Stage 3: An authenticated dashboard can filter and map events, show full evidence/provenance, support analyst review/override, and issue deduplicated alerts with a lifecycle.

Operations: The team can see data freshness and source health, rotate keys, restore data, replay failed jobs, and run the demo from recorded snapshots if live services fail.

Final build principle Make every automated decision traceable and every manual decision controlled. The value of SIH26162 is not merely detecting a hotspot; it is showing a credible, reviewable explanation of what the hotspot likely represents and why.

# Appendix A - Practical First Sprint Backlog

| Sprint order | Deliverable | Proof |
| --- | --- | --- |
| 1. Foundation | PostGIS, object storage, configuration, run ledger, local Compose/deployment setup. | Database migration and a health endpoint pass. |
| 2. FIRMS vertical slice | One poller -> raw archive -> canonical event -> map endpoint. | Replay fixture without duplicates. |
| 3. Context baseline | OSM import/query and one government/land-cover snapshot. | Event detail returns evidence/distances. |
| 4. Worker reliability | Queue, retry, cache, DLQ, source health, manual import. | Simulated outage recovers via replay. |
| 5. Historical intelligence | Dataset manifest, labels, persistence analytics, baseline model. | Held-out metrics + explanation generated. |
| 6. Dashboard + review | Map/filter/detail/analytics/override/alerts. | Analyst completes scenario end to end. |

# Appendix B - Evidence Display Template

| Event evidence item | What the UI must show |
| --- | --- |
| FIRMS | Acquisition time (UTC/local), satellite/product, confidence, FRP/brightness, raw record link/id. |
| Industrial reference | Source name, feature name/type, inside/distance, source snapshot date, coverage status. |
| OSM | Matched feature/tags, distance, OSM snapshot/query time. |
| Land cover | Class, source, acquisition/version date, unknown/missing state. |
| Persistence | Cluster/cell, configured threshold, 7/30/90-day counts, first/last seen. |
| Model | Model version, class probabilities, confidence band, top supporting/conflicting factors. |
| Human review | Reviewer decision, reason, evidence link, approval status, timestamp. |